# SKILL BUILD

SAHYADRI NAV — Context-Aware Indoor Campus Navigation

# 1. Purpose of this document

The Skill Build defines HOW the team should build Sahyadri Nav. It translates the specification into engineering skills, implementation stages, technical responsibilities, and working practices. It can be used as a team checklist or as the foundation for instructions given to an AI coding assistant.

# 2. Team capability map

| Skill | What the team must be able to do |
| --- | --- |
| Campus mapping | Read the photographed floor plans and convert rooms, corridors, stairs, elevators and landmarks into structured data. |
| Frontend engineering | Build search, floor selector, route modes, map view, route animation and navigation instructions. |
| Backend/API | Expose locations, graph data, route calculation, reports and QR checkpoint endpoints. |
| Graph algorithms | Implement A* and a weighted cost function for different route modes. |
| Database design | Maintain normalized campus entities and graph relationships. |
| Computer vision | Optional OCR/room-sign recognition; keep it lightweight and demo-focused. |
| UX design | Make navigation understandable to a first-time visitor. |
| Testing | Validate real routes against the physical floor plans and test blocked-path rerouting. |
| Demo engineering | Prepare QR markers, scripted scenarios and fallback data for reliable judging. |

# 3. Build sequence

## Phase 1 — Map extraction

Select the main building floors. Create a clean location inventory and identify stairs/elevators and corridor junctions.

## Phase 2 — Navigation graph

Create nodes and edges. Add distance, floor, stair/elevator, accessibility and active-status attributes.

## Phase 3 — Backend

Create FastAPI endpoints for locations, floors, graph, route calculation, QR checkpoints and issue updates.

## Phase 4 — Routing

Implement A* with route-mode-specific edge costs. Validate routes manually against the floor plans.

## Phase 5 — Frontend

Build search, floor/map view, route mode selector, route summary and turn-by-turn instructions.

## Phase 6 — QR positioning

Create demo QR markers mapped to graph nodes and update the user's current node after scanning.

## Phase 7 — Dynamic rerouting

Add blocked edge/area reporting and recalculate routes.

## Phase 8 — Intelligence extras

Add OCR, semantic aliases, 'I'm Lost', or campus-memory reports only after the core flow is stable.

## Phase 9 — Demo hardening

Test scripted scenarios, add fallback data, fix route mistakes, and prepare the final pitch.

# 4. A* routing skill

Use a graph where each edge has a base distance and contextual attributes. A route mode changes the cost, not the underlying map.

Fastest: prioritize distance/time.

Accessible: strongly penalize or prohibit inaccessible stairs/links.

Easy: add a penalty for excessive turns, complicated transitions, or difficult-to-follow segments.

Blocked: remove or heavily penalize unavailable edges.

# 5. Data-building workflow

Crop/clean each blueprint before tracing.

Give every destination a stable ID.

Record floor and room number/name.

Create corridor junction nodes rather than making every pixel a node.

Connect room entrances to nearby corridor nodes.

Connect floors only through actual stairs/elevators.

Measure/estimate distances consistently and document the scale assumption.

Test every important destination with at least one known route.

# 6. Frontend skill checklist

Search with aliases and fuzzy matching.

Show current location and destination clearly.

Highlight the active route.

Handle multi-floor routes with an understandable floor transition.

Provide a route summary: distance, estimated time, floors, stairs/elevator.

Show alternative route modes without overwhelming the user.

Keep the interface demo-friendly: a judge should understand it in seconds.

# 7. AI coding assistant rules

Never invent rooms or connections that are not present in the verified campus data.

Keep campus data separate from UI components.

Build one working vertical slice before adding advanced features.

Prefer deterministic algorithms for routing; use AI only where it adds a clear capability.

Do not replace A* with an LLM.

Every generated route should be testable against known graph paths.

Keep a fallback demo dataset so the final presentation does not depend on network availability.

# 8. Testing plan

Destination lookup test: room number, full name, abbreviation and alias.

Same-floor route test.

Cross-floor route test.

Accessible-route test.

Blocked-staircase rerouting test.

Invalid/unknown location test.

QR checkpoint test.

Visual route verification against the photographed blueprint.

# 9. Final demo script

Search for a destination.

Show multiple route modes.

Select one and display the route across the floor plan.

Scan a QR checkpoint to establish current position.

Report a staircase/corridor as unavailable.

Recalculate and show the alternative route.

Finish with the statement: the system navigates the real building using a campus-specific spatial graph.